BRIGHTSPEED AUTOMATION

Master Execution Plan

The complete intake, research, build, and deployment playbook

Owner: Gabriel Lecot

Architect (AI): Claude Opus 4.7

Status: Intake Phase — gathering inputs

This document is structured so you can work through it linearly. Section 1 explains the operating model. Section 2 is everything I need from you. Section 3 is your Gemini Deep Research prompts. Section 4 is your follow-up Claude prompts. Section 5 is the consolidated to-do lists. Section 6 is execution timeline. Read once end-to-end, then work through it section by section.

# 1. The Operating Model

Before diving into specifics, here is how this project operates. Understanding this prevents wasted effort.

## 1.1 The Three Brains

This project uses three different AI systems, each playing a distinct role. Knowing which brain to call for which job is the most important efficiency lever you have.

| Brain | What it does best | When to use |
| --- | --- | --- |
| Gemini Deep Research | Wide-net research: scanning documentation, courses, GitHub repos, YouTube tutorials, forum threads. Produces long, citation-backed reports. | When you need to LEARN something or SURVEY the landscape. Background reading. Comparing tools. |
| Claude (Opus / Sonnet) | Architecture, planning, code generation, debugging, document writing, technical decisions. | When you need to BUILD something, DECIDE something, or WRITE something specific. |
| You (Human-in-the-loop) | Reality testing. Workflow knowledge. Final decisions. Manual data collection that AI can't do. | Always. The AI brains operate on what you provide. |

## 1.2 Information Flow

Information flows in one direction through the project, like an assembly line. Skipping steps creates bad output.

YOU collect raw data

(KMZs, DWGs, screenshots, observations)

↓

GEMINI DEEP RESEARCH explores the landscape

(How AutoCAD works deeply, what tools exist, what others do)

↓

CLAUDE OPUS synthesizes into architecture

(Builds the plan, identifies gaps, makes decisions)

↓

CLAUDE SONNET writes the actual code

(LISP files, Python scripts, configs)

↓

YOU test on real jobs

(Find what breaks, document edge cases)

↓

CLAUDE SONNET iterates / fixes

↓

Production use

Each arrow represents a handoff. The output of one stage is the input of the next. Don't try to skip stages — Claude can't write good code without first having a good architecture, and Opus can't architect without research, and research needs your raw data to know what to focus on.

## 1.3 Budget Discipline

Total budget for this project: $30-40 in AI API costs for the build phase. After that, $5-10/month operating.

Gemini Deep Research is on a separate Google subscription (Gemini Advanced or AI Pro), typically $20/month flat — that's how Deep Research is metered. Use it aggressively during the research phase, less during build.

Claude is metered by tokens. Opus is expensive ($15/$75 per million tokens) — use sparingly for architecture only. Sonnet ($3/$15 per million) for code generation. Haiku ($1/$5 per million) for parsing and validation.

Rule of thumb: research is cheap (subscription), generation is moderate (Sonnet), planning is expensive (Opus). Spend each accordingly.

# 2. What I Need From You (The Intake)

This is the most important section in the document. Every minute you spend gathering this material saves an hour of misdirected work later. Treat it like a contract intake — comprehensive, organized, sanitized of sensitive data.

If anything here is sensitive (client info, internal pricing, etc.), redact it. The technical workflow is what matters. Names and addresses don't.

## 2.1 Real Job Sample Files

I need actual files to design correctly. Not descriptions — files.

### File Set A — A completed permit (the gold standard)

- One complete, approved Brightspeed permit deliverable. The whole thing.

- The original KMZ that was the input

- The original basedata DWG

- The final DWG you produced

- The final PDF that was submitted and approved

- Any redlines or markups from earlier versions of this job

Why: this gives me the full input-to-output mapping for one job, which is the foundation of every script.

### File Set B — Two more KMZ samples (variety)

- A KMZ from a DIFFERENT job with different characteristics (longer, shorter, more complex, more rural, etc.)

- A KMZ from a third job that was unusual or difficult

Why: KMZs vary in naming conventions and structure. Three samples lets me detect the patterns and the variation. One sample tells me nothing about variation.

### File Set C — One basedata DWG you haven't worked yet

- A 'raw' basedata DWG — before you've touched it

- Note which layers contain what (parcels? roads? existing utilities?)

Why: I need to understand the starting state, not just the ending state. The basedata structure determines what can be automated.

### File Set D — Brightspeed plot style (CTB file)

- Copy of brightspeed.ctb

- Note where in AutoCAD it lives so the packager can find it

## 2.2 Workflow Documentation

Written instructions only get you so far. I need to see the work happen.

### Recording 1 — Full job, screen recorded

- Record yourself completing one full job, start to finish, with audio commentary

- Use OBS Studio (free) or Windows Game Bar (Win+G)

- Don't edit it — raw is fine

- Explain what you're doing and why at each step, especially judgment calls

- Aim for 30-90 minutes; if the job is longer, record the most representative hour

This is the single most valuable thing you can produce. Watching the actual workflow reveals dozens of decisions you don't consciously notice yourself making.

### Recording 2 — The hardest part of the job

- Identify the single most time-consuming or annoying step in your workflow

- Record yourself doing JUST that step on 2-3 different jobs

- Narrate the variation — 'on this one I had to do X because Y, on this one it's different because Z'

### Written notes — Edge cases

- Write a one-page document listing every weird/unusual situation you've hit in the last 10 jobs

- For each: what was unusual, how did you handle it, what made it tricky?

Edge cases are what break automation. Knowing them up front means we design around them.

### Written notes — Mental shortcuts

- Write down 5-10 'rules of thumb' you've learned that aren't in the Brightspeed standards

- Examples: 'Always check if there's a school nearby because they have special R/W rules', 'On rural roads east of I-95 the R/W is sometimes 25 not 30', etc.

## 2.3 Infrastructure & Environment

### System info

- Windows version (10/11)

- AutoCAD Map 3D version (2027 trial? Full license? Through what subscription?)

- RAM and CPU of your work machine

- Two monitors or one? Tablet/stylus or mouse?

- Internet speed (for AI calls — matters less but worth knowing)

### Tool inventory

- List every software tool you currently use for these jobs (AutoCAD, Google Earth, Bluebeam, Excel, file explorer, anything else)

- For each: how many minutes per job do you spend in it?

### File storage

- Where do incoming KMZs land? Email? Shared drive? Slack?

- Where do outgoing PDFs go?

- Are there naming conventions for files?

- How long do you keep job files? Where are they archived?

### Communication channels

- How does the team communicate? Slack, Teams, email?

- Who do you ask when stuck on a job — manager, peer, client?

- How do redlines come back — email, PDF markup, in-person?

## 2.4 Business Context

### The numbers

- How many jobs per week does the team currently complete?

- How many drafters in total (you + others)?

- Typical job size in feet (smallest, average, largest)

- What does the firm bill per foot? (or per job?)

- What is the bonus/incentive structure if any?

### The team

- Are other drafters interested in this tooling, or will it be just you?

- Is Justin (manager) supportive of automation experiments?

- Are there company policies around installing software, custom scripts, AI tools?

### The clients

- Is Brightspeed the only client, or are there others?

- Are there other clients with different standards we might support later?

- Any contracts/NDAs that would restrict sharing files with AI services?

This last one matters. Some clients have data-handling clauses. Confirm before uploading anything to cloud AI services.

## 2.5 Your Personal Goals

This shapes what kind of system we build. Be honest with yourself here.

- Are you trying to be the top performer at this firm, or planning to leverage this into a different role?

- Long-term goal: management? Specialized expert? Start your own firm? Move into a different industry?

- How much time per week can you realistically dedicate to building this (not just using it)?

- Are you willing to learn some programming basics, or do you want everything to feel like 'just install and use'?

If this is a stepping stone to your own firm someday, we architect differently than if you're optimizing for performance at the current job. Tell me which it is.

# 3. Gemini Deep Research Prompts

Gemini Deep Research excels at multi-source exploration. It will spend 5-15 minutes per query, reading documentation, blog posts, GitHub repos, YouTube descriptions, forum threads — then produce a structured report with citations.

Run these in the order shown. Save each report to a folder called /research/. Reference them when you talk to Claude later — Claude will integrate them into the architecture.

Gemini Deep Research has a daily quota. If you hit it, queue the rest for the next day. There's no rush.

## 3.1 AutoCAD Programmability Deep Dive

Goal: build a complete reference for what AutoCAD can be automated, and how, at every level.

PROMPT G1     →   Gemini Deep Research

I need a comprehensive, technical deep-dive on AutoCAD Map 3D 2027 programmability and automation. Focus on practical capabilities that can be used by a civil engineering drafter (not a software developer) to automate fiber permit drafting workflows. Cover:

1. AutoLISP fundamentals: what it can and cannot do, where to learn it (free resources only), best practices for civil engineering applications, common pitfalls. Include links to current (2024-2025) tutorials, courses, and reference documentation.

2. Visual LISP, ActiveX automation, and Reactors (event-driven LISP): what they unlock beyond basic AutoLISP, with concrete examples relevant to civil/utility drafting.

3. AutoCAD .NET API and ObjectARX: high-level overview only — when is it worth using over LISP, what's the learning curve, what tools (Visual Studio, etc.) are required.

4. External automation via Python and COM/ActiveX: the pyautocad library, alternatives, capabilities and limitations. How to drive AutoCAD from outside the program.

5. AutoCAD Map 3D specifically: the FDO data store, MAPIMPORT for KMZ/SHP, MAPCLEAN, coordinate system transformations, geomap integration. What are the unique capabilities of Map 3D vs vanilla AutoCAD?

6. Dynamic Blocks, Sheet Set Manager, Fields, Data Extraction, Tool Palettes, CUI customization, Action Recorder, Script files (.scr): for each, explain what it is, what it automates, and link to the best free tutorial.

7. Express Tools and other built-in features most users don't know about: list the most powerful 10-15 tools relevant to repetitive linework, labeling, and sheet production.

8. Best free and paid learning resources: YouTube channels (with specific channel names), Udemy/LinkedIn Learning courses, books, and official Autodesk learning paths. Prioritize content from the last 2-3 years.

9. Common civil/utility drafting automation patterns: how do surveyors, fiber drafters, road engineers, and utility designers commonly automate their workflows? Include examples of real LISP/Python toolkits shared on Reddit, the Autodesk forums, and GitHub.

10. Performance tuning AutoCAD Map 3D for large drawings (10,000+ entities): hardware recommendations, settings to change, things to avoid.

Provide concrete URLs, channel names, and resource names. Cite everything. Skip generic advice — I want the specific stuff power users know.

## 3.2 KMZ/KML Data Extraction Landscape

Goal: understand every way to extract data from KMZ files and what other industries do.

PROMPT G2     →   Gemini Deep Research

I need a deep technical survey of KMZ/KML data extraction tools and methods, oriented toward civil engineering and fiber-optic permitting use cases. Specifically:

1. The KML format: official schema reference, structure of typical industry KMZ files (especially fiber-optic, utility, and telecom industry KMZs). What metadata is typically embedded? What naming conventions do GIS teams use? Where are the standard documents (OGC, Google KML reference)?

2. Python libraries for KML/KMZ parsing: compare fastkml, simplekml, pykml, lxml-based custom parsers. For each: maturity, last updated date, ease of use, strengths/weaknesses. Code examples preferred.

3. Coordinate system handling: WGS84 (KMZ standard) to State Plane (typical CAD systems) using pyproj. Common gotchas. NAD83 vs NAD27. EPSG codes for US states with emphasis on North Carolina (2264 ft, 2253 m), South Carolina, Virginia, Georgia.

4. GIS-to-CAD pipelines: how do GIS professionals routinely export to AutoCAD? Tools like FME, QGIS, ArcGIS Pro, GDAL/ogr2ogr. Free vs paid options.

5. KMZ structure in the telecom / fiber industry specifically: do companies like Brightspeed, AT&T, Frontier, Verizon use standardized KMZ formats? Are there published schemas? What about the cable-construction industry's outside-plant (OSP) KMZ conventions?

6. Open-source projects that convert KMZ to AutoCAD-readable formats: GitHub repos, with stars, last commit, language. Include any tools that handle the round-trip from CAD back to KMZ.

7. Validation and quality-checking tools for KMZ files before they're imported into CAD. How to detect bad coordinates, dangling features, naming inconsistencies.

8. Best practices from the geospatial community for processing utility/network KMZs at scale. Blog posts, conference talks, anything pragmatic.

Cite everything with URLs. Prefer practical over theoretical. Focus on tools and approaches from the last 3 years.

## 3.3 AI Coding Agents and Local Models Landscape

Goal: understand the complete current landscape of AI tooling so we pick the right ones.

PROMPT G3     →   Gemini Deep Research

I need a current, comprehensive landscape report on AI coding assistants, agents, and local LLMs as of late 2025 / 2026. Focus on practical tools an individual professional could use to automate technical workflows, NOT enterprise-grade products. Specifically:

1. Cloud-based coding assistants: compare Claude Code (Anthropic), Cursor, Windsurf, GitHub Copilot, Aider, Cody (Sourcegraph), Cline, Continue.dev, Roo Code. For each: pricing model, ideal use cases, integration with VS Code or terminal, ability to set spending caps, learning curve, current strengths and weaknesses.

2. Agent frameworks for autonomous task execution: LangGraph, CrewAI, AutoGen (Microsoft), OpenHands (formerly OpenDevin), Smolagents (Hugging Face), Bee Framework (IBM). For each: what they're best at, complexity, cost characteristics, recent updates.

3. Local LLM runners: Ollama, LM Studio, llama.cpp, vLLM, text-generation-webui. Compare ease of setup, model compatibility, hardware requirements, performance.

4. Local open-weight LLM models for coding (as of late 2025): Qwen 2.5 Coder, DeepSeek Coder, Code Llama, StarCoder, Llama 3.1/3.3, Mistral models. Compare quality, parameter sizes that fit on consumer hardware (8GB / 16GB / 24GB / 48GB VRAM), license terms.

5. Local vision models capable of analyzing screenshots and diagrams: Qwen 2.5 VL, LLaVA-Next, Pixtral, InternVL, Molmo. Compare capabilities for OCR, layout understanding, technical diagram interpretation. Hardware requirements.

6. Hardware recommendations for running local AI in 2025-2026: best consumer GPUs for inference (RTX 4090, RTX 5090, used H100, Apple Silicon options), price/performance ratios, what you can run on each tier.

7. Specialized AI tools for specific tasks: PDF analysis (PaddleOCR, Marker, Surya), document layout (LayoutLMv3), screenshot understanding (Claude vision, GPT-4V, Gemini, local alternatives), code review.

8. Frameworks for building custom AI tools that interact with desktop applications: PyAutoGUI for clicking, Pywinauto, Anthropic Computer Use, Claude Desktop MCP servers, OpenAI Operator.

9. Cost comparison: for a heavy individual user doing 50-100 hours/month of AI-assisted work, what does each option realistically cost? Include hidden costs (electricity for local, latency penalties, etc.).

10. Trajectory: what are the realistic expectations for these tools over the next 6-12-24 months? Any imminent releases or shifts to watch for?

Cite everything. Prefer recent (2024-2026) sources. Be honest about limitations — I'm making a real purchasing/architectural decision based on this.

## 3.4 AutoLISP Mastery Path

Goal: identify exactly what to learn in AutoLISP to be self-sufficient.

PROMPT G4     →   Gemini Deep Research

I need a structured, practical learning path for mastering AutoLISP for civil engineering and utility drafting purposes (specifically fiber-optic permit drafting in AutoCAD Map 3D). I have programming aptitude but no formal coding background. Provide:

1. A graded curriculum from absolute beginner to intermediate-advanced over 8-12 weeks, with concrete weekly goals.

2. The single best free resource for each topic (link, why it's the best): syntax basics, list manipulation, entity creation, entity modification, selection sets, user input, layer manipulation, blocks, dimensions, text/MText, polyline operations, geometric calculations, file I/O, error handling, Visual LISP and ActiveX, custom commands, reactors and event handling.

3. The top 5-10 YouTube channels for AutoLISP (with channel names, not just generic 'AutoCAD' channels), with notes on each instructor's style and strengths.

4. The most valuable books for AutoLISP (free PDFs and paid). For each: why it's worth reading, target skill level.

5. Active community forums and Discord/Slack groups where AutoLISP questions get answered quickly. Include Autodesk's own forums, the LispLog, AfraLISP, theswamp.org, Reddit, etc.

6. 10-15 example AutoLISP scripts (with source links) that any civil/utility drafter should study to learn from. Prefer scripts that handle polylines, layers, text labeling, and stationing.

7. Tooling recommendations: what code editor to use (VLIDE built-in vs. VS Code with extensions), how to debug, how to organize a personal LISP library.

8. AutoLISP-adjacent skills worth learning: DCL for dialog boxes, OpenDCL, FAS file compilation, MNL files.

9. Common AutoLISP pitfalls and how experienced developers avoid them. Naming conflicts, variable scope, performance issues with large selection sets.

10. The path from AutoLISP to Visual LISP to the .NET API: when does each transition become worth it? What incremental learning enables each step?

Prioritize learning resources updated in 2023 or later. Be specific with URLs, channel names, book titles.

## 3.5 Python for CAD/GIS Automation

Goal: identify exactly what Python skills will move the needle.

PROMPT G5     →   Gemini Deep Research

I need a focused Python learning path for someone who needs to automate CAD and GIS workflows. The target user is a fiber-optic permit drafter who needs Python for KMZ parsing, AutoCAD interaction, PDF processing, and basic AI integration — NOT a general-purpose programmer. Provide:

1. A 6-week skill-up curriculum aimed specifically at the use cases above, with weekly goals.

2. The minimum Python knowledge needed to be productive: variables, lists/dicts, functions, file I/O, basic OOP, error handling, virtual environments, pip. Recommend ONE free course that covers exactly this and nothing more.

3. Essential libraries for this user's specific needs:

- KMZ/KML: fastkml, simplekml, lxml

- Geospatial: pyproj, shapely, geopandas

- AutoCAD: pyautocad, comtypes, ezdxf

- PDF: pypdf, pdfplumber, reportlab, pymupdf

- AI/LLM: anthropic, openai, ollama-python

- Vision/OCR: pillow, opencv-python, paddleocr

- Automation: pyautogui, watchdog, schedule

For each library: maturity, alternatives, gotchas, one tutorial link.

4. Development environment setup recommendations: VS Code with which extensions, virtual environment strategy, .gitignore basics, Git fundamentals.

5. Python on Windows specifically: PATH issues, multiple Python versions, py launcher, common installation pitfalls.

6. 10 small, complete example projects perfect for this user's learning path. Each should be 30-100 lines and demonstrate one skill. Example: 'Read a KMZ, count features by type, print summary'.

7. Resources for learning Python in the context of GIS: GIS-Python tutorials, ArcGIS Python API, QGIS plugins (even though we may not use these directly, the patterns transfer).

8. Common patterns for connecting Python to AI APIs (Anthropic Claude, OpenAI, Ollama local) with cost tracking and error handling built in.

9. Packaging and distribution: when this user wants to share their tools with other drafters on their team, what are the simplest options? Pyinstaller, batch files, virtual environments, etc.

10. Anti-patterns to avoid: things beginners do that hurt them later (global state, no error handling, manually-managed dependencies, etc.).

Recent (2024-2025) sources preferred. Concrete URLs and library version notes.

## 3.6 Telecom/Fiber Drafting Industry Survey

Goal: understand what the rest of the industry is doing — and what they know that you don't.

PROMPT G6     →   Gemini Deep Research

I need an industry survey on outside-plant (OSP) fiber-optic permit drafting workflows in the US, with emphasis on automation and efficiency practices. Cover:

1. The OSP design and permitting workflow end-to-end: who does what, what software is involved, where the bottlenecks typically are. Sources: industry blogs, OSP design textbooks, recent conference papers.

2. Major engineering firms and contractors in this space (SQUAN, Black & Veatch, ULTEIG, Velocitel, etc.) — what do their job postings reveal about their tech stack and automation expectations? What software do they list as required skills?

3. State DOT permitting requirements across multiple states: NCDOT, SCDOT, VDOT, GDOT, FDOT. What standards do they share? What are unique to each? Are there efforts to standardize?

4. The competitive landscape of OSP design software: 3-GIS, IQGeo, Bentley OpenComms, OSPInsight, vETHE Suite, VETRO FiberMap, Render Networks. For each: what does it do, what does it cost, who uses it.

5. Industry automation case studies: have any firms publicly discussed how they've automated fiber drafting? Look for whitepapers, webinars, LinkedIn posts, conference presentations.

6. What does a 'top performer' drafter look like in this industry? Production rates, salary ranges, career paths. Look at LinkedIn profiles, glassdoor, recent industry reports.

7. The rise of broadband infrastructure spending (BEAD program, Rural Digital Opportunity Fund) and how it's changing demand for permit drafters. Is this a growing field, declining, or transforming?

8. AI and automation discussions in OSP communities: what are forum threads, subreddits (r/cad, r/AutoCAD, r/fiber), LinkedIn groups, and industry publications saying about automation? What's the sentiment?

9. The freelance / consulting market: are independent OSP drafters viable? What do they charge? What platforms (Upwork, direct contracts) connect them with clients?

10. Trajectory: where is this industry heading in 5 years? Are AI agents going to replace drafters? Augment them? What skills should a drafter build now to thrive?

Be specific. Cite blog posts, LinkedIn URLs, industry reports, anything findable. Prefer 2024-2026 sources.

## 3.7 AI Vision for Document QA

Goal: identify the best technical approach to AI-powered QA on permit PDFs.

PROMPT G7     →   Gemini Deep Research

I need a technical report on using AI vision models for quality assurance on technical engineering drawings (specifically: fiber-optic permit PDFs containing maps, callouts, dimensions, and standardized notes). The target use case is detecting compliance violations before submission to a state DOT. Cover:

1. The state of AI vision in 2025-2026: capabilities for layout understanding, text detection, geometric reasoning, comparing reference standards to drawings. What can current models (Claude 3.5/4 Sonnet vision, GPT-4o, Gemini 1.5/2.0, Llava-Next, Qwen 2.5 VL, Pixtral) actually do reliably on technical drawings? What can't they do?

2. Best architecture for an AI QA pipeline: should we send full-page screenshots, region-cropped images, vector-extracted SVG, or some hybrid? Where do each approach succeed and fail?

3. PDF preprocessing for AI consumption: how to render PDF pages to images at the right resolution and color depth, how to extract vector data alongside raster, libraries for this (PyMuPDF, pdf2image, Marker).

4. Prompting techniques specific to AI vision review of technical drawings: structured prompts, checklist-driven prompts, few-shot examples, JSON-structured output for downstream processing.

5. Annotation back to PDF: once issues are detected, how do we mark them on the PDF for the human reviewer? Libraries for PDF annotation: pypdf, fitz/pymupdf, pdfplumber + reportlab overlay.

6. Cost optimization for AI vision API calls: batching strategies, image compression, prompt caching (especially Anthropic prompt caching). Realistic per-page cost in 2025-2026.

7. Local vs cloud vision: is it realistic in 2025-2026 to run a vision model locally that's good enough for this task? Hardware requirements, accuracy gap vs cloud models, latency.

8. Reference benchmarks: are there public datasets for technical drawing analysis that we could use to evaluate models on our specific use case? DocLayNet, PubLayNet, DiagramsNet, etc.

9. Real-world implementations: case studies or open-source projects of AI-based document QA for construction permits, civil engineering drawings, utility maps. GitHub repos preferred.

10. Failure modes and how to mitigate them: hallucination, false positives, false negatives, missing entities. How do practitioners deal with each?

Cite everything. 2024-2026 sources only.

## 3.8 Long-Term Vision: Owning vs Employed

Optional but important. Run this if you're thinking about leveraging this work beyond your current job.

PROMPT G8     →   Gemini Deep Research

I need a strategic analysis of career and business opportunities for a technical professional who has built an AI-augmented automation toolkit for a specific niche (outside-plant fiber-optic permit drafting for state DOTs). Consider:

1. The value of the toolkit itself: could it be packaged as a SaaS product? Licensed to other engineering firms? What's the realistic market size and what are existing players doing? Compare to platforms like Render Networks, 3-GIS, VETRO FiberMap.

2. Solo consulting path: how would an independent drafter armed with this toolkit position themselves? Pricing models (per-job, per-foot, retainer), client acquisition channels (LinkedIn, industry referrals, Upwork for technical work), realistic income trajectory year 1 / 3 / 5.

3. Small agency path: starting a 2-5 person drafting agency leveraging automation. What does the org chart look like? What does each person do? Cost structure, profit margins, growth path.

4. Selling the toolkit to the current employer: if the toolkit is built on company time/equipment, what are the typical IP situations? Employment contract clauses to look for. Negotiation approaches (revenue share, bonus, acquired internal product).

5. Open-sourcing the toolkit: business models built on open-source CAD tools. Hosted services, premium features, support contracts. Examples: QGIS, Blender, GIMP ecosystems.

6. Pivoting to adjacent industries: what other industries have similar 'high-mechanical-low-judgment' workflows that could be automated with the same patterns? Solar permitting, residential construction, surveying, land development, environmental compliance, telecom site planning.

7. The AI training data angle: data collected during this work (job samples, workflow recordings, redlines) — is there commercial value as training data for specialized models? Who buys this kind of data?

8. Risk analysis: what could kill this opportunity? Major changes to AI capabilities making custom toolkits obsolete, industry consolidation, regulatory shifts, the rise of integrated platforms. How do practitioners hedge?

9. The 'top performer' play: if I just want to be the highest-paid drafter at my current firm and never start anything bigger, what does that path look like? Compensation ceilings, internal promotion patterns, manager track vs IC track.

10. Long-term automation curve: in 5-10 years, will AI fully automate this kind of drafting work? If yes, what skills should I build now that will remain valuable? Project management? Design judgment? Client relationships?

Be honest. Cite sources. I'm making real life decisions on this.

Run all 8 prompts over a week or two. Save every report to a folder. When done, you'll have hundreds of pages of research that gives Claude (and you) the foundation to make smart decisions.

# 4. Claude Prompts (Follow-Up Sessions)

Once you have the Gemini research and the job samples, you come to Claude to synthesize, plan, and build. Each prompt below is designed for a specific stage. Use them in order.

Use Claude Opus 4.7 (this model, claude.ai with Opus selected) for prompts marked OPUS. Use Claude Sonnet 4.6 for prompts marked SONNET. Use Claude Code with Sonnet 4.6 for prompts marked CODE.

## 4.1 The Synthesis Session (after research is done)

PROMPT C1 — SYNTHESIS     →   Claude Opus 4.7

I've completed the intake phase for the Brightspeed automation project. I'm uploading:

1. [Your job sample files from Section 2.1]

2. [Your screen recording transcripts/notes from Section 2.2]

3. [Your written observations on edge cases and rules-of-thumb]

4. [Your 8 Gemini Deep Research reports from Section 3]

5. [Your infrastructure and business context notes from Section 2.3-2.5]

Please synthesize all of this into a unified architecture document that includes:

A. WORKFLOW DECONSTRUCTION

- Re-derive the workflow from the recordings, NOT from my earlier descriptions. Trust what you see, not what I told you.

- For each step, classify as: AUTOMATABLE / SEMI-AUTOMATABLE / HUMAN-ONLY based on the evidence.

- Note every judgment call and every mechanical operation.

B. EDGE CASE INVENTORY

- Compile every edge case, exception, and rule-of-thumb mentioned across all sources.

- Group by frequency: 'happens every job' vs 'rare'.

C. TOOLING RECOMMENDATIONS

- Given my research reports on AI agents and local models, recommend the specific tooling stack for THIS project. Justify each choice.

- Be ruthless about cost. The total build budget is $30-40 in AI costs.

D. ARCHITECTURE DECISION RECORDS (ADRs)

- For each major decision (AutoLISP vs .NET, Cloud AI vs Local, Python pyautocad vs direct file manipulation), write a one-page ADR explaining the choice, the alternatives considered, and the conditions under which we'd reconsider.

E. RISK REGISTER

- List every realistic risk this project could face, with severity (1-5), likelihood (1-5), and mitigation strategy.

F. GAP ANALYSIS

- What information is still missing? What should I gather before we proceed?

G. REVISED ROADMAP

- Based on everything you now know, revise the 6-week build roadmap with specific deliverables per week.

Do not produce code yet. Produce architecture, decisions, and the revised plan. We'll build code in subsequent sessions.

Length: as long as it needs to be. This is the project's North Star document.

## 4.2 The Project Documentation Session

PROMPT C2 — DOCUMENTATION     →   Claude Sonnet 4.6

Based on the architecture document we produced in the previous session, please now create a complete project documentation set:

1. README.md — the master entry point. Project overview, philosophy, quick start.

2. ARCHITECTURE.md — the system architecture. Components, data flow, dependencies.

3. SETUP.md — step-by-step setup for a fresh Windows machine. Every command, every file, no skipped steps.

4. USER_GUIDE.md — how a drafter uses the toolkit day-to-day. Written for someone who is NOT a programmer. Heavy use of screenshots placeholders [SCREENSHOT: description].

5. REFERENCE.md — the full reference card. Every command, every script, every parameter. Concise format.

6. TROUBLESHOOTING.md — common issues and fixes, organized by symptom.

7. CONTRIBUTING.md — how I'd add a new feature, fix a bug, or extend the toolkit. Written assuming a future me, six months from now, has forgotten everything.

8. BRIGHTSPEED_STANDARDS.md — a clean, distilled copy of every Brightspeed requirement, organized by category, ready to be the source of truth for the audit script.

9. CHANGELOG.md — empty for now, but the format and initial v0.1.0 entry.

10. LICENSE — your recommendation on licensing if I were to ever open-source this. MIT, Apache 2.0, proprietary?

Output each as a separate code block, formatted in proper Markdown.

## 4.3 The First Real Build Session

PROMPT C3 — BUILD: KMZ PREPROCESSOR v2     →   Claude Sonnet 4.6 (via Claude Code or direct)

I've reviewed the architecture and documentation. Now I need to build the KMZ preprocessor properly, based on what you learned from my actual KMZ samples.

Build me a Python script /python/bs_kmz_preprocess.py that:

1. Reads a KMZ file (the patterns you observed in my samples should be hardcoded as the default but overridable).

2. Detects coordinate systems automatically where possible.

3. Extracts every feature with the layer/type classification logic informed by the sample analysis.

4. Generates an AutoCAD script (.scr) that draws everything with INSERT for block references (not circles).

5. Generates a JSON file with all extracted data for downstream tools.

6. Generates a human-readable briefing in Markdown.

7. Has clean CLI args: --kmz, --output-dir, --epsg, --verbose.

8. Has comprehensive error handling — surfaces problems clearly rather than failing silently.

9. Logs everything to a timestamped log file.

10. Includes a --dry-run flag that reports what it would do without writing files.

Requirements:

- Code quality production-grade, with docstrings and type hints

- Compatible with Python 3.11+

- Dependencies declared in a requirements.txt that I can also produce

- Test it against the structure of the sample KMZs in [reference back to uploaded files]

Output: complete code in one block, then a requirements.txt, then a USAGE.md walking through 5 example invocations.

## 4.4 AutoLISP Labeling Engine

PROMPT C4 — BUILD: LABELING ENGINE     →   Claude Sonnet 4.6 (via Claude Code)

Build the AutoLISP labeling engine. This is the biggest single time-saver remaining.

File: lisp/brightspeed_labels.lsp

Commands required (full specs in ARCHITECTURE.md):

1. BSSTATION — walks a fiber polyline from a picked start point, calculates stationing in feet, and auto-labels every handhole, borepit, and pole within 10 feet of the line.

2. BSCALLOUT — picks a buried fiber polyline, measures total length, places "HDD BORE [N]' FIBER IN 2\" DUCT" with leader.

3. BSCALLOUT-ALL — runs BSCALLOUT on every polyline on BURIED FIBER IN DUCT layer in one pass.

4. BSAERIAL — picks aerial/elash polyline, places appropriate label (no footage).

5. BSAERIAL-ALL — batch version.

6. BSRISER — handles aerial-to-buried transitions with correct UP/DOWN labeling and station including underground footage.

7. BSDIM — Brightspeed-styled linear dimension.

8. BSWORKAREA — places WORK AREA X START/END labels with lat/long extracted from State Plane coordinates via (trans).

9. BSMINDOC — inserts the MIN DOC 60" note block.

Each command:

- Must follow the same structural patterns as brightspeed_core.lsp (helper functions, error handling, load message)

- Must respect Brightspeed standards in BRIGHTSPEED_STANDARDS.md (text height 5.0, layer CALLOUTS, etc.)

- Must include inline comments explaining non-obvious logic

- Must have graceful failure when entities don't match expected types

Include collision detection in BSCALLOUT — when placing the label, scan for existing text in a 5-foot radius and offset the new label to avoid overlap.

Output: complete .lsp file, ready to load via APPLOAD.

## 4.5 Compliance Auditor

PROMPT C5 — BUILD: AUDIT ENGINE     →   Claude Sonnet 4.6 (via Claude Code)

Build the Brightspeed compliance auditor as an AutoLISP command.

File: lisp/brightspeed_audit.lsp

Command: BSAUDIT

Validates the current DWG against every standard listed in BRIGHTSPEED_STANDARDS.md.

For each violation found:

- Print the violation type with category prefix [WIDTH], [TEXT], [LAYER], [CALLOUT], etc.

- Print the entity handle in a format that lets me click to select (e.g., (handent "ABC123"))

- Optionally count occurrences before printing details

End with a structured summary:

- Total entities scanned

- Violations by category

- Overall PASS / FAIL verdict

- Estimated time to fix (based on category and count)

Read-only — never modifies the drawing.

Also produce a companion Python script /python/bs_audit_report.py that:

- Takes the BSAUDIT output text

- Parses it

- Writes a clean Markdown report to /reports/audit_[timestamp].md

- Can be invoked from AutoCAD via a small wrapper command BSAUDIT-REPORT

Output: complete .lsp file, then complete .py file, then USAGE notes.

## 4.6 Vision QA Pipeline

PROMPT C6 — BUILD: VISION QA     →   Claude Sonnet 4.6 (via Claude Code)

Build the AI vision quality-assurance pipeline.

File: /python/bs_vision_qa.py

What it does:

1. Watches a folder /reviews/incoming/ for new PDFs

2. When a PDF arrives, renders each page to PNG at 200 DPI

3. Sends each page image to Claude Haiku Vision (claude-haiku-4-5) with a structured prompt that asks for compliance issues

4. Parses the JSON response

5. Generates an annotated PDF where each detected issue has a red circle drawn around the affected area

6. Writes a Markdown summary report

7. Moves the original PDF to /reviews/reviewed/

The vision prompt should ask for:

- Label overlap detection (labels on top of other labels, labels on top of lines)

- Missing "HDD BORE" prefix on buried callouts

- Aerial callouts that incorrectly include footage (e.g., "AERIAL FIBER 285'")

- Missing "MIN DOC 60\"" notes on sheets with underground work

- Sheets with no NCDOT R/W roadways visible

- Text outside the title block area

- General "crowded sheet" assessment

Cost target: under $0.20 per typical 25-sheet permit using Haiku Vision.

Include:

- Robust error handling with retries

- Cost logging per invocation

- A --dry-run mode for testing the prompt without API calls

- Configurable model (so I can swap to Sonnet Vision later if Haiku isn't sufficient)

Output: complete Python script, requirements.txt additions, sample expected output JSON, USAGE.md.

## 4.7 Orchestrator and Dashboard

PROMPT C7 — BUILD: ORCHESTRATOR     →   Claude Sonnet 4.6 (via Claude Code)

Build the master orchestrator that ties everything together.

Two files:

- /python/bs_orchestrator.py (the daemon that watches and acts)

- /python/bs_dashboard.py (a simple Flask web dashboard I open in Chrome)

bs_orchestrator.py:

1. Watches /jobs/inbox/ for new KMZ files

2. When a new KMZ arrives, creates a job folder with sane structure

3. Runs bs_kmz_preprocess.py against the KMZ

4. Generates the briefing

5. Sends a Windows toast notification

6. Tracks every job's state in a SQLite database (states: NEW, PREPROCESSED, DRAFTING, QA_PENDING, PACKAGED, DELIVERED)

7. Listens for PDFs in /jobs/[job_id]/output/ and triggers bs_vision_qa.py automatically

8. Logs everything

bs_dashboard.py:

1. Reads the SQLite database

2. Renders a clean HTML page showing all active jobs with state, progress, footage

3. Auto-refreshes every 10 seconds

4. Includes buttons to mark jobs as APPROVED (triggers delivery), or ROLLED_BACK

5. Shows recent QA reports inline

6. Shows month-to-date stats (jobs completed, total footage, average time per job)

Requirements:

- Use Flask, watchdog, sqlite3 standard libraries

- No authentication needed — local-only access

- Runs as a Windows service or scheduled task on boot

- Configuration via a single config.yaml

Output: both Python files, the config.yaml template, requirements.txt, a SETUP.md for running as a Windows service.

## 4.8 Packager

PROMPT C8 — BUILD: PACKAGER     →   Claude Sonnet 4.6 (via Claude Code)

Build the final packaging script.

File: /python/bs_package.py

What it does:

1. Connects to a running AutoCAD instance via pyautocad

2. Iterates layout tabs of the active drawing

3. Validates: profiles at end, no empty layouts, ≤25 sheets per permit

4. Splits into multiple permits if total layouts > 25

5. Plots each layout to PDF using brightspeed.ctb plot style

6. Merges into final permit PDFs named per Brightspeed convention

7. Moves to /jobs/[job_id]/output/

8. Triggers the QA agent

Include:

- Pre-flight check function that confirms drawing is saved, all layouts have content, layout order is correct

- User confirmation prompt before plotting (with summary of what will happen)

- Detailed logging

- Graceful handling of plot failures (retry once, then skip and report)

Output: complete script, requirements.txt additions, USAGE.md.

## 4.9 Debug / Fix Session Template

PROMPT C9 — DEBUG TEMPLATE     →   Claude Sonnet 4.6 (via Claude Code)

Reusable template for debug sessions. Copy and fill in the brackets.

I'm hitting an issue with [COMPONENT NAME, e.g., bs_kmz_preprocess.py].

What I did:

[STEP-BY-STEP COMMANDS I RAN]

What I expected:

[EXPECTED BEHAVIOR]

What happened:

[ACTUAL BEHAVIOR — paste exact error messages and tracebacks here]

Relevant context:

- File causing the issue: [PATH or contents]

- Last working version: [DATE / COMMIT if known]

- Recent changes: [WHAT YOU CHANGED LAST]

Files I'm uploading:

- [THE PROBLEMATIC FILE]

- [ANY INPUT DATA THAT TRIGGERS THE BUG]

- [LOGS]

Please:

1. Diagnose the root cause

2. Provide a minimal fix (don't refactor unrelated code)

3. Explain WHY the bug occurred so I learn

4. Suggest a regression test I could add to catch this in the future

Keep response under 30 lines unless the bug genuinely requires more.

## 4.10 Quarterly Review Session

PROMPT C10 — QUARTERLY REVIEW     →   Claude Opus 4.7

It's been [N] months since we built the Brightspeed automation toolkit. I'm uploading:

1. Production stats from the dashboard (jobs completed, average footage/day, rejection rate, time-per-job trend)

2. Cost log from the AI API

3. The full list of bugs and fixes that came in during the period

4. Notes on new edge cases or workflow changes

5. My subjective feedback on what's working and what's frustrating

Please:

1. Compare actual results to the original projection (3-7K → 30K)

2. Identify the components that delivered the most value (worth investing in further)

3. Identify the components that underdelivered (consider deprecating or rebuilding)

4. Propose 3 candidate enhancements for the next quarter, ranked by expected ROI

5. Highlight any architectural debt that should be cleaned up

6. Update the risk register based on what we now know

Output: a quarterly review document I can share with [manager / Justin / business partners].

# 5. The To-Do Lists

## 5.1 YOUR To-Do List (Human Tasks)

### Phase A — Intake (Week 1, 6-10 hours total)

- Gather File Set A: complete approved permit job (KMZ + basedata + final DWG + final PDF + redlines)

- Gather File Set B: two more sample KMZs from different jobs

- Gather File Set C: one raw, untouched basedata DWG

- Locate brightspeed.ctb plot style file

- Record Recording 1: full job, screen + audio, 30-90 minutes

- Record Recording 2: hardest step done on 2-3 different jobs

- Write notes on 10 edge cases from recent jobs

- Write notes on 5-10 mental shortcuts / rules-of-thumb

- Document infrastructure: Windows version, AutoCAD version, RAM/CPU, monitors, input devices

- List every tool you use and time spent in each per job

- Document file storage: where KMZs come from, where PDFs go, naming conventions

- Note communication channels: Slack/Teams/email, who you escalate to, redline workflow

- Gather business stats: jobs/week, drafters on team, average job size, billing rate

- Note any contractual restrictions on AI/cloud services

- Decide and document your personal goal: top performer / stepping stone / own firm / other

### Phase B — Research (Week 1-2, 1-2 hours per prompt)

- Subscribe to Gemini Advanced or AI Pro (whichever includes Deep Research)

- Run Prompt G1: AutoCAD Programmability Deep Dive

- Run Prompt G2: KMZ/KML Data Extraction Landscape

- Run Prompt G3: AI Coding Agents and Local Models Landscape

- Run Prompt G4: AutoLISP Mastery Path

- Run Prompt G5: Python for CAD/GIS Automation

- Run Prompt G6: Telecom/Fiber Drafting Industry Survey

- Run Prompt G7: AI Vision for Document QA

- Run Prompt G8 (optional): Long-Term Vision strategy report

- Save all reports as PDFs to /research/ folder

- Read each report end-to-end at least once; highlight surprising findings

### Phase C — Synthesis and Decisions (Week 3, 4-6 hours)

- Run Prompt C1 (Synthesis Session) in Claude Opus with all intake materials uploaded

- Read the resulting architecture document carefully

- Run Prompt C2 (Documentation Session) — receive full doc set

- Decide which components to build first based on architecture recommendations

- Confirm budget allocation: how much for each phase

- Sanity-check the architecture against your knowledge of the workflow

- Push back on anything in the architecture that doesn't match reality

- Save everything to /docs/ folder under version control

### Phase D — Build (Weeks 4-7, 15-25 hours total)

- Install Anthropic API key, set $40 monthly budget cap

- Install Python 3.11+, set up VS Code with relevant extensions

- Install Claude Code via npm

- Run Prompt C3: KMZ Preprocessor v2 — test against real samples

- Run Prompt C4: Labeling Engine — test against real DWG

- Run Prompt C5: Compliance Auditor — run against a completed job

- Run Prompt C6: Vision QA — test on a known-good PDF and a known-bad PDF

- Run Prompt C7: Orchestrator and Dashboard — set up Windows service

- Run Prompt C8: Packager — test on a real permit

- Validate end-to-end pipeline on a complete job

- Document any bugs or surprises in a /issues/ folder

### Phase E — Pilot (Week 8, ongoing 2-4 weeks)

- Use the toolkit on every new job for one month

- Track time per job in the dashboard

- Track every state rejection (cause, fix)

- Note every workflow friction point

- Take screenshots of issues for the documentation

- Run Prompt C9 (Debug Template) for every blocking bug

- Update USER_GUIDE.md with real lessons learned

### Phase F — Decision Point (End of Month 2)

- Review metrics: ft/day improvement, rejection rate change, time saved per job

- Decide: continue investing, plateau and stabilize, or expand

- If expanding: present to Justin with the data

- If commercializing: revisit Prompt G8 findings and start business plan

- Schedule a Quarterly Review (Prompt C10) for end of Month 3

## 5.2 CLAUDE'S To-Do List (AI Tasks)

These are the things Claude does, sorted by which Claude session handles each. You don't need to track these — they're handled inside the Prompt C1-C10 sessions. This is for your awareness only.

### In Prompt C1 (Opus, Synthesis):

- Synthesize 100+ pages of research and intake materials

- Derive workflow from recordings (not from earlier descriptions)

- Classify every workflow step by automatability

- Compile edge cases by frequency

- Recommend specific tooling stack with budget justification

- Write architecture decision records (ADRs)

- Build risk register

- Identify information gaps

- Produce revised 6-week roadmap

### In Prompt C2 (Sonnet, Documentation):

- Generate README, ARCHITECTURE, SETUP, USER_GUIDE, REFERENCE, TROUBLESHOOTING, CONTRIBUTING docs

- Distill BRIGHTSPEED_STANDARDS.md from the original PDF

- Set up changelog and licensing

### In Prompts C3-C8 (Sonnet/Code, Build):

- Generate production-quality KMZ preprocessor v2

- Generate AutoLISP labeling engine

- Generate compliance auditor

- Generate vision QA pipeline

- Generate orchestrator and dashboard

- Generate packager

- Generate requirements.txt and setup instructions for each

### In Prompt C9 (Code, ongoing):

- Diagnose specific bugs as they arise

- Provide minimal, surgical fixes

- Explain root causes for learning

- Suggest regression tests

### In Prompt C10 (Opus, Quarterly):

- Compare actuals to projections

- Identify high-value vs underperforming components

- Propose ranked enhancements

- Update risk register

- Produce shareable quarterly review document

# 6. Master Timeline

| Week | Phase | Your effort | AI cost |
| --- | --- | --- | --- |
| 1 | Intake | Gather files, record workflow, write notes (6-10 hrs) | $0 |
| 1-2 | Research | Run 8 Gemini Deep Research prompts (~10 hrs) | ~$20 (Gemini sub) |
| 3 | Synthesis | Run Prompts C1 + C2 in Claude Opus/Sonnet (4-6 hrs) | $3-6 |
| 4 | Build Foundation | Run Prompts C3 + C4 in Claude Code (6-8 hrs) | $5-8 |
| 5 | Build QA | Run Prompts C5 + C6 in Claude Code (6-8 hrs) | $5-8 |
| 6 | Build Orchestration | Run Prompts C7 + C8 in Claude Code (4-6 hrs) | $3-6 |
| 7 | Integration & Test | End-to-end testing, fix bugs via Prompt C9 (8-12 hrs) | $3-5 |
| 8-12 | Pilot | Use on every new job, document, iterate (varies) | $1-3/wk |
| 13 | Review | Run Prompt C10 quarterly review (2-4 hrs) | $2-4 |
| TOTAL | 3 months | ~60-90 hours over 13 weeks | ~$45-65 total |

Total time investment over 3 months: 60-90 hours of focused work. Total cost across Gemini subscription + Claude API: roughly $45-65. Realistic productivity gain: 3-5x daily footage.

# 7. Recommended Folder Structure

Set this up before starting. It's the spine of the whole project.

C:\Brightspeed_Project\

│

├── 01_intake\

│   ├── job_samples\

│   │   ├── set_A_complete_permit\

│   │   ├── set_B_two_more_kmzs\

│   │   └── set_C_raw_basedata\

│   ├── recordings\

│   │   ├── full_job_recording.mp4

│   │   └── hardest_step_recording.mp4

│   ├── notes\

│   │   ├── edge_cases.md

│   │   ├── mental_shortcuts.md

│   │   ├── infrastructure.md

│   │   └── business_context.md

│   └── brightspeed_assets\

│       └── brightspeed.ctb

│

├── 02_research\

│   ├── G1_autocad_deep_dive.pdf

│   ├── G2_kmz_landscape.pdf

│   ├── G3_ai_agents_landscape.pdf

│   ├── G4_autolisp_mastery.pdf

│   ├── G5_python_for_cad.pdf

│   ├── G6_industry_survey.pdf

│   ├── G7_vision_qa.pdf

│   └── G8_long_term_vision.pdf (optional)

│

├── 03_architecture\

│   ├── ARCHITECTURE.md

│   ├── ADRs\

│   ├── risk_register.md

│   └── roadmap.md

│

├── 04_documentation\

│   ├── README.md

│   ├── SETUP.md

│   ├── USER_GUIDE.md

│   ├── REFERENCE.md

│   ├── TROUBLESHOOTING.md

│   ├── CONTRIBUTING.md

│   ├── BRIGHTSPEED_STANDARDS.md

│   ├── CHANGELOG.md

│   └── LICENSE

│

├── 05_toolkit\        (the actual code)

│   ├── lisp\

│   │   ├── brightspeed_core.lsp

│   │   ├── brightspeed_labels.lsp

│   │   ├── brightspeed_basedata.lsp

│   │   └── brightspeed_audit.lsp

│   ├── python\

│   │   ├── bs_kmz_preprocess.py

│   │   ├── bs_vision_qa.py

│   │   ├── bs_orchestrator.py

│   │   ├── bs_dashboard.py

│   │   ├── bs_package.py

│   │   └── bs_agent.py

│   ├── config\

│   │   └── config.yaml

│   └── requirements.txt

│

├── 06_jobs\           (live job data)

│   ├── inbox\

│   ├── [job_id]\

│   │   ├── kmz\

│   │   ├── basedata\

│   │   ├── dwg\

│   │   ├── output\

│   │   └── logs\

│   └── archive\

│

├── 07_reviews\        (QA pipeline working folder)

│   ├── incoming\

│   └── reviewed\

│

├── 08_issues\         (bug tracker)

│   └── (markdown files per issue)

│

└── 09_business\       (non-technical materials)

├── pitches\

├── proposals\

└── client_communications\

Use git to version control 03_architecture, 04_documentation, and 05_toolkit. Do NOT version-control 01_intake (sensitive client data), 06_jobs, or 07_reviews. Set up a .gitignore early.

# 8. Final Notes Before You Start

### On urgency vs quality

This is a multi-month project. Going fast costs quality, costs money, and costs ROI. The intake phase will feel slow. It is. Do it anyway. Every hour spent on intake saves five on rework.

### On scope creep

Once you see what's possible, you'll want to expand. Resist. Build the core toolkit first. Use it for at least a month before adding features. The best automation tools are ones you use every day, not ones that have every imaginable feature.

### On sharing

Decide early what's shareable. Job samples likely have client information. Workflow recordings may have proprietary details. AI prompts and architectures are yours. Code is yours. Be clear with yourself about which buckets things fall into.

### On career leverage

If you build this well, the IP question becomes important. Who owns the code? You? Your employer? Depends on your employment contract, when/where you worked on it, and what equipment you used. If there's any chance of commercializing this later, talk to an attorney early. One hour of legal advice now is cheaper than a year of dispute later.

### On the multi-million-dollar play

You said this is a multi-million-dollar play. It can be — but the path to that isn't to skip the foundation. The path is: get to 30K ft/day reliably, prove the savings, document the system, then decide whether you want to: (a) become the top earner at your firm, (b) sell the system to your firm, (c) license it to other firms, (d) start a competing agency, or (e) productize it. Each path has different requirements, but ALL of them require the foundation to work first.

The plan in your hands right now is the foundation. Execute it. Then revisit the larger play with real data in hand.

When you're ready, start with Section 2.1 — File Set A. Gather one complete job. Then come back to me with the files.

That's how this starts.