BRIGHTSPEED AUTOMATION — ONE-PAGE PLAN

Pin this above your monitor. Tick items as you go.

PHASE A — INTAKE (Week 1)

☐  Pull one complete approved permit (KMZ + basedata + final DWG + final PDF + redlines)

☐  Pull two more sample KMZs from different jobs

☐  Pull one raw, untouched basedata DWG

☐  Copy brightspeed.ctb plot style

☐  Record yourself doing a full job (30-90 min, audio + screen, OBS or Win+G)

☐  Record the single hardest step on 2-3 different jobs

☐  Write 10 edge cases + 5-10 mental shortcuts in plain text

PHASE B — RESEARCH (Week 1-2, Gemini Deep Research)

☐  G1: AutoCAD Programmability Deep Dive

☐  G2: KMZ/KML Data Extraction Landscape

☐  G3: AI Coding Agents and Local Models Landscape

☐  G4: AutoLISP Mastery Path

☐  G5: Python for CAD/GIS Automation

☐  G6: Telecom/Fiber Drafting Industry Survey

☐  G7: AI Vision for Document QA

☐  G8: Long-Term Vision (optional, only if commercializing)

PHASE C — SYNTHESIS (Week 3, Claude Opus + Sonnet)

☐  C1: Synthesis Session (Opus) — feed all intake + research, get architecture

☐  C2: Documentation Session (Sonnet) — get full /docs/ folder

PHASE D — BUILD (Weeks 4-7, Claude Code)

☐  C3: KMZ Preprocessor v2

☐  C4: Labeling Engine (BSSTATION, BSCALLOUT, etc.)

☐  C5: Compliance Auditor (BSAUDIT)

☐  C6: Vision QA Pipeline

☐  C7: Orchestrator + Dashboard

☐  C8: Packager

PHASE E — PILOT (Weeks 8-12)

☐  Use toolkit on every new job for one month

☐  Log time-per-job in dashboard

☐  Document every state rejection (cause + fix)

☐  Run C9 (Debug Template) on every blocking bug

PHASE F — REVIEW (Week 13+)

☐  C10: Quarterly Review (Opus) — compare to projections

☐  Decide: continue / plateau / expand / commercialize

☐  If presenting to Justin: book a 30-min meeting with the data

BUDGET: ~$45-65 total over 3 months  |  TIME: 60-90 hrs  |  TARGET: 30K ft/day

GOLDEN RULES

1.  Intake first. Don't skip to building. Every gap in intake = a rebuild later.

2.  Gemini for research. Claude for building. You for reality testing.

3.  Opus for architecture/planning. Sonnet for code. Haiku for parsing.

4.  Read what the AI gives you. Push back when it's wrong. You know your workflow.

5.  Test on real jobs every week. Production data > theory.

6.  Document as you go. Future-you will forget everything in 6 months.

7.  If you hit a wall for 2+ hours, escalate to Opus with full context. Don't grind.

8.  Cap AI spend at $40/month. If you hit it, stop and re-plan, don't keep buying.

FIRST ACTION: Go gather File Set A. Today.